|  |
| --- |
| CPSC 2720 Spring 2018 |
| BBG Adventure |
| Team Big Boys  Letter: G |
|  |
| **Gideon Richter – Justin Creig – Jesse Huss** |
| 16/02/2018 |

Table of Contents

[Revision History 3](#_Toc506235333)

[Introduction 4](#_Toc506235334)

[Project Management 5](#_Toc506235335)

[Team Organization 5](#_Toc506235336)

[Risk Management 5](#_Toc506235337)

[First step – Identify 6](#_Toc506235338)

[Second step – Evaluate 6](#_Toc506235339)

[Third step – Eliminate 6](#_Toc506235340)

[Development Process 7](#_Toc506235341)

[Coding Conventions 7](#_Toc506235342)

[Code review 7](#_Toc506235343)

[First stage – Personal 7](#_Toc506235344)

[Second stage – Peer 7](#_Toc506235345)

[Third stage – Project 7](#_Toc506235346)

[Team Communication 8](#_Toc506235347)

[Change Management 8](#_Toc506235348)

[Software Design 9](#_Toc506235349)

[Design 9](#_Toc506235350)

[Design Rationale 9](#_Toc506235351)

[Appendices 9](#_Toc506235352)

[Appendix A 9](#_Toc506235353)

# Revision History

|  |  |  |
| --- | --- | --- |
| **Revision Date** | **Changes Made** | **Name** |
| 2/10/2018 | Added title page and logo | Gideon Richter |
| 2/11/2018 | Added introduction, team organization, code review guidelines, team communication | Gideon Richter |
| 2/12/2018 | Added risk management section | Jesse Huss |
| 2/12/2018 | Added change management section and risk management table | Gideon Richter |

# Introduction

BBG Adventure is a text-based adventure game developed as part of a group project for the course Practical Software Development & Design at the University of Lethbridge. The project has three major sections – Design, Implementation, and Testing. The members of the Big Boy team are: Gideon Richter, Jesse Huss, and Justin Creig.

The adventure plot revolves around a lost father, who, approaches an abandoned manor house in search of directions – only to never return. It is the Hero’s quest to enter the house and find out what happened.

Upon entering the house, the Hero discovers a mad scientist who has transformed the father into a duck with his Electro-object-polymorphizer. Unfortunately, after duck-ifying the father, the machine blew up and parts were sent flying throughout the grounds. Too busy with his other mad-scientist obligations, the Hero is enlisted to search for the three missing parts and return them.

In their search of the house, the Hero encounters rats, ghouls, and school of piranhas while traversing a dark, scary, dark-scary cellar, a spooky gravesite, and manor grounds.

Of course, not every adventurer will return from their adventure – be warned, there are many ways to die in this adventure, or end up locked in the house forever.

But let’s not dwell on failure, there are many ways to succeed! The Hero is provided with a save/load system that allows them pick up where they left off, or travel through time after coming to an untimely end. Furthermore, an in-game action manual provides the hero with all necessary (or unnecessary) text actions that the game can parse.

This document serves as an overview of the design process of the game thus far. The topics include:

* Project Management: Team Organization, productivity, and risk management
* Development Process: Code review and conventions, issue tracking, and team communication
* Software Design: UML class/sequence diagrams, use cases, design principles and patterns

# Project Management

Provide a description of and address any foreseeable problems. TODO: Intro: Summarize contents of sections subsections.

## Team Organization

A close up of a logo

Description generated with very high confidenceThe Big Boys team will be organized as a democratic or open structured team, where all members will have the same opportunity to dictate and participate in team activities.

Figure 1: Example democratic team structure

The team members will have the following roles:

* Team Lead: Gideon Richter; organize and keep everything on track
* Design Lead: Justin Creig; ensure adherence to good object-oriented design
* Quality Assurance Lead: Jesse Huss; ensures implementation of design specifications

Furthermore, all team members will fill the role of Software Developer and Software Tester, while contributing to project documentation.

## Risk Management

As with any project, there are risks involved that can hinder the completion of the project. Foreseeable risks will be dealt with in three steps; each ensuring that problems are dealt with before they occur.

Identifying problems allows team members to be on the lookout for developing issues. You can not fix something unless you know that it exists.

Evaluating risks will be done as a team during scheduled meetings. Team members are encouraged to speak their minds regarding the project; as part of a democratic team structure this is crucial to our success.

Eliminating risks is a continuous effort. Initially to reverse any risks upon exposure, and secondly to make sure they are not repeated. An elaboration of these steps follows:

### First step – Identify

1. Identify the risk, likelihood of occurrence, and severity
2. Identify aspects of the project that will be affected
3. Categorize risk as:
   1. Time: team scheduling, lack of or misuse of time
   2. Technical: major design changes, project scope, learning new technologies
   3. People: loss of a team member, family emergencies/illness, not contributing

### Second step – Evaluate

1. Evaluate potential risks based on likelihood and severity of the impact. Risks are ranked as:
   1. Likely, severe impact
   2. Likely, minimal impact
   3. Unlikely, severe impact
   4. Unlikely, minimal impact

### Third step – Eliminate

1. If possible, remove the risk. Removing as many risks as possible is key for a productive project. Easy risks to remove include:
   1. Examples:
      1. Design flaws caught early
      2. Lacking knowledge or skill, assign tasks based on capability
2. If the risk can not be removed, reduce it. This makes the risk more manageable.
   1. Examples:
      1. Deal with scheduling in the initial stages of the project. i.e. Using scheduling software to see when team members are available.
      2. Discuss project complexity to determine attainability.
3. Plan to deal with any risks that may still occur. This may include:
   1. Examples:
      1. Internal deadlines that provide sufficient time before official deadlines.
      2. Break project up into smaller parts. i.e. Key functionality/requirements, features that can be added once core of project is complete if time allows.

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Category | Severity | Action Taken |
| Team availability | Time | High | Scheduled meetings must be no more than 20 mins. Default mode of communication is Discord. |
| Difficulty working on project away at home | Technical | Moderate | Team members must have *at least* a functioningVPN and a Git client on their home computer. |
| Lack of team communication | People | High | Team members are assigned small, modular tasks with clear deadlines. This means tasks can be established with less communication while maintaining certainty. |
| Lack of direction resulting from unknown project definition | People | Moderate | Game plot has been established quickly as to de-abstract discussions and ideas. |
| Project deadlines and procrastination | People | Moderate | Recognize that we can finish the project while maintaining that it is sensible to not underestimate time requirements. |

# Development Process

## Coding Conventions

TODO: JUSTIN

## Code review

Code review will occur in three stages. These stages help ensure that code entering the production codebase of the game is up to standard and is bug-free.

### First stage – Personal

Prerequisites:

* Code should compile
* Code should be free of warnings
* Code should follow project coding conventions
* New functionality should be accompanied by (non-exhaustive) unit tests
* Existing unit tests broken by new code should be fixed, replaced, or deleted

If prerequisites are met:

1. Test local merge with up-to-date develop branch and ensure no conflicts
2. A GitLab pull request should be made develop branch
   1. with sufficient description
   2. with no merge conflicts
   3. with no unnecessary/temporary files
   4. and assigned to at least one other group member

### Second stage – Peer

1. Visually review changes
2. Locally checkout branch
3. Locally merge reviewed branch with up-to-date develop branch
4. Run unit tests
5. Merge pull request into develop branch

### Third stage – Project

* Periodically, all new changes are reviewed again and merged into master branch
* This ensures that the master branch is always stable not directly modifiable (unless in extraordinary circumstance)

## Team Communication


Team communication will occur mainly through a discord channel. Other methods such as texts and emails are also acceptable. Communication regarding code review should take place on GitLab pull requests and issue tracking.

Figure 2: discord channel

## Change Management

GitLab’s Issue tracking is not only useful for filing bug reports, but also for acting as a job board. Issues can be created, organized, and assigned to a team member. It is through this issue tracking system that we will handle change management as well as programming tasks.

All members of the team are free to assign themselves to unassigned issues, although high priority or resource specific issues may be assigned to a team member.




Figure : Example GitLab Issue

# Software Design

## Design

## Design Rationale

# Appendices

## Appendix A